Menu of Loci – Updated Gantt Charts

Completed Items up to the preliminary

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 23-Oct |  | 27-Oct | 28-Oct | 29-Oct | 30-Oct | 3-Nov |  | 5-Nov | 10-Nov | 11-Nov |  | 13-Nov | 14-Nov | 15-Nov |
| Team intro (All team) |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Decide Travel/Manip (Unity and Anthony) |  | | | |  |  |  |  |  |  |  |  |  |  |  |
| Review Milk VR store: (All Team) |  | | |  |  |  |  |  |  |  |  |  |  |  |  |
| Initial design: (All Team) |  |  |  | |  |  |  |  |  |  |  |  |  |  |  |
| Initial sketch design: (UI) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Initial set of models: (Model) |  |  |  |  |  |  |  | |  |  |  |  |  |  |  |
| Android file access method: (Sean) |  |  |  |  |  |  |  |  |  | |  |  |  |  |  |
| Refine travel/manipulation code (Unity) |  |  |  |  |  |  | | |  |  |  |  |  |  |  |
| Layout UI (UI and Sean) |  |  |  |  |  |  |  |  |  | | | | | |  |
| Complete models (Model) |  |  |  |  |  |  |  |  |  | | | | |  |  |
| Video playback implementation (Sean) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implement video ring, project cleanup (Unity and Anthony) |  |  |  |  |  |  |  |  |  |  |  |  |  | |  |
| Prototype Coordination and Deliverable Preparation (Mike & Sean) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Currently, we are about where we expected to be in the preliminary turn-in.

**Initial Gantt Chart**